# Virtual Ink — Password recovery slice

Date: 15 October 2026. Owner: Uchi Chinyama and Mumba Chitonge, backend collaborators. Status: slice verified locally with synthetic provider tests; Phase 1 remains PARTIAL. This extends the existing Supabase SSR Auth foundation.

# What changed

Added a generic password-recovery request screen, fixed same-origin PKCE recovery callback, and new-password screen protected by the existing server-verifying proxy. The server accepts only the fixed reset actions, validates bounded email/new-password inputs, rejects client-supplied authority fields, sends reset email through Supabase Auth, verifies the current provider session and confirmed identity before changing the password, and gives the email request a non-enumerating response. After password change, the browser checks the local session logout result before returning to login; failed logout shows a clear session warning. Recovery codes and provider errors are not returned or logged. Auth remains disabled unless its existing explicit server configuration is enabled.

The approved logo and branded surfaces are unchanged. The new screens use existing Virtual Ink typography, colors, callout and form styles.

# Verification

| Check | Result |
| --- | --- |
| Auth unit tests | 10 passed; includes strict inputs, authority-field rejection, CSRF/origin and safe provider errors |
| Supabase SSR/Next integration | 14 passed with synthetic HTTP/provider responses; recovery PKCE callback, provider request, password update, no-session denial and guest reset-page redirect covered |
| Full root test/coverage gate | 168 passed, zero failed/skipped; backend/shared: 1,449/1,463 lines (99.04%), 900/945 branches (95.24%), 138/141 functions (97.87%) across 32/32 inventoried files |
| Strict Next TypeScript | Passed |
| Next production build | Passed; includes /forgot-password, /reset-password and /auth/recovery-callback |
| Existing UI suite | 9 passed |
| Local Chrome profile shadow | Forgot-password screen rendered with a fixed notice and disabled controls while Auth is off; guest reset-page navigation redirects to login; no browser console errors captured |
| Vercel Preview | Ready deployment FL46saDJnCuvFqj44pPLLiVUkvfg, commit 07af4b1; deployed forgot-password screen and guest reset-page redirect checked in Chrome; no browser errors captured |
| Repository security heuristic | Passed; 237 files scanned, 47 skipped, zero findings |
| Git whitespace check | Passed |

Required existing settings, separately scoped for Preview/Production: WEB_AUTH_ENABLED, APP_ORIGIN, SUPABASE_URL and SUPABASE_PUBLISHABLE_KEY. The provider must allow the exact recovery callback URL and send confirmation/recovery email through reviewed SMTP settings. No environment values were recorded or exposed.

Synthetic provider checks do not establish email delivery, expiry/one-time use configuration, genuine account restoration or password reset in hosted Supabase. The actual customer test mailbox remains unapproved; no account was created. The deployed Preview verifies only the Auth-off page state and anonymous redirect; Production recovery, real authenticated Preview recovery, and every other role workflow remain untested. Preview protection remains enabled. No database migration or privileged credential was added. Fresh loopback HTTP checks returned 200 for /forgot-password and a guest 307 redirect to /login for /reset-password.

# Security review

An unauthenticated requester can submit a valid email to ask the provider to send a reset email; account existence is not disclosed in the successful response. Supabase controls provider email throttling; this app's in-process admission bound is not a distributed per-account/IP rate limit. A stolen, unexpired recovery link can establish the account's recovery session; the callback accepts exactly one provider code, rejects every other query key, has no caller-selected destination and sets session cookies only on successful exchange. The password update checks getUser() against the provider and requires a confirmed, permanent identity; missing session requests are rejected before password mutation. Same-origin Origin validation and JSON-only POST handling remain in force.

No bypass, open redirect, email enumeration or unauthenticated password change was reproduced in the synthetic tests. The proxy also redirects anonymous reset-page requests to login. Remaining conditional risks are provider SMTP, recovery TTL/one-time settings, distributed abuse limits, session revocation semantics, real Auth configuration and administrator MFA enforcement. These block production Auth acceptance and are not represented as tested.

Supabase behavior was checked against its current [password recovery guidance](https://supabase.com/docs/guides/auth/passwords) and [production checklist](https://supabase.com/docs/guides/deployment/going-into-prod), which recommends email confirmation, bounded OTP expiry, custom SMTP and MFA for sensitive administration. Admin MFA enforcement is still unimplemented.

# Team next actions

- Uchi: approve the synthetic mailbox and configure reviewed Preview Auth/email settings, reset URL allowlist and expiry; then verify a genuine full reset and session/logout lifecycle without recording credentials.

- Mumba: review recovery handler/provider behavior and continue the eight-role, server-owned authorization and suspension work with Uchi.

- Taizya: review the recovery/reset screens and responsive/error/accessibility states against the approved Virtual Ink direction.

- Lubasi: confirm the account-help and deletion-request operating process; no recovery or deletion service promise is made here.

# GitHub and deployment status

Review branch [codex/phase-1-auth-recovery](https://github.com/URUUDEV/Virtual-Ink/tree/codex/phase-1-auth-recovery) is pushed to origin through report commit 07af4b1. Vercel Preview URL: [branch alias](https://virtual-ink-git-codex-phase-1-auth-recovery-shadowrootsec-5679.vercel.app) and [tested deployment URL](https://virtual-mbe2i0pjp-shadowrootsec-5679.vercel.app), deployment ID FL46saDJnCuvFqj44pPLLiVUkvfg, status Ready. Checks were made at 14:15 UTC on 15 October 2026. The existing user-owned apps/web/next-env.d.ts edit was left unstaged. A review branch push does not merge to main or close Phase 1. No Preview deployment for this commit or authenticated Preview password-reset journey was tested; authenticated Production recovery remains unverified. Only the public form state and anonymous reset-page redirect were checked on the deployed Preview.

The next backend slice is the eight-role authorization matrix and trusted role storage/capability mapping. This slice did not complete AUTH-01/AUTH-02/AUTHZ-01, the Phase 1 closure checklist, Vercel workflow gates or human acceptance. No phase completion or Production URL verification is claimed by this report.

# Document quality

The matching Word file uses the established team-report generator and passes its OOXML structural audit and report link/privacy checks. Visual pagination could not be reviewed because LibreOffice is unavailable in this environment.