VIRTUAL INK

Team progress and starting-point report

Phase 1 foundation  ->  Supabase setup  ->  next vertical slice

| Field | Value |
| --- | --- |
| Company | Shadow Root Security Technologies |
| Project | Virtual Ink - Your Ideas. Our Print. Delivered. |
| Report date | 8 October 2026 |
| Current commit | ec10729 - Build Virtual Ink foundation and provision Supabase project |
| Audience | Uchi Chinyama, Mumba Chitonge, Taizya Nakapende and Lubasi Monde |

Current status: Foundation delivery is complete for the first slice. A free-tier Supabase development project is active and healthy, but it is intentionally empty. The next approved build slice is Backend Phase 2: identity, roles, permissions and tenant isolation.

# 1. Executive status

Virtual Ink now has a documented handover pack, a secure backend base, a responsive frontend source shell and a provider-neutral database direction. The team can begin coordinated work immediately, while keeping marketplace behavior, commercial rules and sensitive persistence behind explicit acceptance gates.

| Area | Status | Evidence | Next owner |
| --- | --- | --- | --- |
| Repository and handover | Delivered | README, role templates, board, prompts, acceptance and completion docs | All leads acknowledge |
| Backend Phase 1 | Delivered | Health, config, errors, validation, audit/storage contracts and 38 passing tests | Mumba review |
| Frontend foundation | Source delivered | Next.js/React shell, approved logo, Poppins, responsive routes and health status | Taizya + Mumba verify |
| Supabase project | Active / empty | Virtual Ink project ref `odgxcuwueessxfsoveza`, eu-west-1, ACTIVE_HEALTHY | Mumba configure safely |
| Application database schema | Not started | No application tables in the new project | Mumba Phase 2 |
| Auth, roles and tenant isolation | Not started | Plan and permission boundary only | Uchi + Mumba |
| Vendor, pricing and delivery rules | Open | No real vendors, prices, commissions, taxes or partners invented | Lubasi + Uchi |

# 2. What has been built

## Handover and coordination

- A single README and linked documentation index for the repository.

- A role handover process covering Uchi, Mumba, Taizya and Lubasi.

- A task board with owners, dependencies, reviewers, evidence and blocked-state rules.

- Reusable prompts for each lead and the weekly review.

- Acceptance, UX, operations/vendor, open-questions and Phase 1 completion templates.

## Backend foundation

- Health endpoints: `/health` and versioned `/api/v1/health` with safe response envelopes.

- Environment/config validation, standard errors, bounded request validation and safe request IDs.

- Fail-closed audit event helper, private object/file access contracts and demo-only job probe.

- Provider-neutral SQL transaction ports and a server-only Supabase REST transport boundary.

- Local-only PostgreSQL migration, seed, probe and SQL assertion scripts that reject unsafe database targets.

## Frontend source foundation

- Next.js App Router source under `apps/web` with customer-facing shell routes.

- Approved logo asset reused from `asssets/`, Poppins typography, brand tokens and responsive navigation.

- Homepage, shop/category preview, design services, business, how-it-works and roadmap pages.

- No fake order completion, payment success, vendor verification or fulfilment claims.

# 3. Current technical state

## Architecture direction

The application is being kept modular so the managed provider can be replaced later without rewriting the domain layer:

React / Next.js interface
        -> Virtual Ink server API boundary
        -> verified identity, permissions and tenant scope
        -> provider-neutral repositories and transaction port
        -> Supabase PostgreSQL initially
        -> owned PostgreSQL later, when control/cost/recovery requirements justify it

## Supabase project record

| Field | Current value |
| --- | --- |
| Project name | Virtual Ink |
| Project ref | odgxcuwueessxfsoveza |
| Region | eu-west-1 |
| Status | ACTIVE_HEALTHY |
| API URL | https://odgxcuwueessxfsoveza.supabase.co |
| Monthly tier | $0/month free tier |
| Application tables | None yet |
| Keys in Git | None; publishable key and database credentials remain outside the repository |

## Security baseline

- Client-supplied totals, vendor IDs and roles are not authorization sources.

- Customer files are private by default and no file route is open in this slice.

- Delivery partners are planned to receive assigned delivery fields only, never print files or proofs.

- Secrets, database URLs, storage keys and signed URLs stay server-side and out of logs/Git.

- Audit writes are designed to fail closed when a required durable sink is missing.

## Local run

cd D:\Work\Projects\virtual-ink
npm test
npm start
# health: http://127.0.0.1:3000/health
# versioned: http://127.0.0.1:3000/api/v1/health

# 4. Verification and known limits

| Check | Result | Meaning |
| --- | --- | --- |
| Automated backend tests | 38 passed / 0 failed | Health, config, API privacy, validation, audit/storage contracts and Supabase adapter contracts pass. |
| Strict backend TypeScript check | Passed | Read-only compiler check passed; no remote runtime was assumed. |
| Supabase project health | Passed | Project is active; table list is empty; security and performance advisors have no findings. |
| Frontend install/build/browser QA | Blocked | Registry/proxy access prevented dependency installation in this environment. |
| PostgreSQL runtime migration tests | Blocked | Docker was unavailable and an isolated Windows PostgreSQL server could not start. |
| Remote GitHub push | Blocked | Commit exists locally; GitHub connection failed through the environment proxy. |

Do not overclaim: The current build is a foundation, not a working marketplace. No real customer account, checkout, payment, delivery, printer automation, upload processing, vendor dashboard or admin workflow has been delivered.

# 5. Where each person starts

## Uchi Chinyama - Product and Project Lead

- Read `docs/phase-1-handover.md`, `docs/task-board.md`, `docs/open-questions.md` and this report.

- Acknowledge the Phase 1 scope and mark the lead review rows in `docs/phase-1-completion-checklist.md`.

- Resolve the first product decisions: launch area, guest limits, tenant meaning, support ownership and file retention.

- Approve one narrow Backend Phase 2 acceptance record before sensitive tables or auth behavior are added.

- Keep all commercial facts labelled as pending until Lubasi supplies evidence and Uchi approves them.

## Mumba Chitonge - Technical Lead

- Read `docs/backend-foundation.md`, `docs/permissions-plan.md`, `docs/api-standards.md` and `docs/supabase-migration-plan.md`.

- Configure Supabase only with restricted server credentials and a reviewed connection mode; never commit keys.

- Prepare the first migration for application-owned users, tenants, memberships and durable audit records.

- Implement server-derived tenant scope and denial tests for unauthenticated, inactive, wrong-role and cross-tenant access.

- Keep Supabase Auth and Storage behind adapters; preserve the owned-PostgreSQL exit path.

## Taizya Nakapende - UX and Visual Design Lead

- Review the source shell and the supplied approved logo/reference assets; no new branding asset is required to start.

- Choose the first user flow for implementation and complete `docs/ux-handover-template.md`.

- Specify screen fields, empty/loading/error states, accessibility notes and mobile behavior.

- Mark any concept-board UI as reference only; do not imply that marketplace interactions are live.

## Lubasi Monde - Partnerships and Operations Lead

- Use `docs/operations-handover-template.md` to collect vendor and delivery discovery evidence.

- Record unknowns instead of inventing vendor names, prices, commissions, tax rules, delivery zones or turnaround promises.

- Clarify payment verification, reprint/refund, support escalation and delivery handover requirements.

- Return evidence references to Uchi for approval before Mumba turns requirements into API or database rules.

# 6. First shared working session

| Order | Decision or activity | Output |
| --- | --- | --- |
| 1 | Confirm the Phase 2 slice: identity, roles, permissions and tenant model. | One accepted scope statement |
| 2 | Resolve guest/customer and tenant boundary questions. | Permission matrix with denial cases |
| 3 | Confirm the Supabase development connection approach. | Restricted credential plan and rollback note |
| 4 | Pick the first UX flow and document all states. | Completed UX handover |
| 5 | Review operations evidence needed for that flow. | Operations handover or explicit N/A |
| 6 | Set the next task board items to Ready. | One owner per task and a review date |

# 7. Open decisions still blocking marketplace work

- Business ownership, launch area and initial service boundary.

- Verified vendor list, vendor approval evidence and service catalogue.

- Server-side pricing, commission model, payment verification and tax treatment.

- Delivery zones, collection rules, proof of handover and partner responsibilities.

- Private file retention, deletion, support access and incident handling.

- Printer details, fulfilment capacity and any future automation constraints.

- Brand asset ownership, legal terms, privacy notices and customer support policy.

# 8. Recommended build order from here

| Step | Slice | Exit evidence |
| --- | --- | --- |
| 1 | Backend Phase 2: identity, roles, memberships and tenant model | Migration, permission matrix, denial/isolation tests and first durable audit event |
| 2 | Hosted Supabase schema verification | Reviewed migration, grants, RLS decision, connection smoke test and rollback note |
| 3 | Frontend dependency installation and QA | Real lockfile, typecheck, build, desktop/mobile and keyboard checks |
| 4 | Marketplace discovery | Verified vendor/storefront contract, server quote authority and accepted product flow |
| 5 | Private file and design brief slice | Retention policy, quarantine/access contract, audit evidence and UX states |
| 6 | Customer order journey | Server pricing and payment-record boundaries; no fake payment success |

## Recommended prompt for Mumba

Build Virtual Ink Backend Phase 2: roles, permissions and tenant model for Customer or Guest, VendorOwner, VendorStaff, PlatformOperator and DeliveryPartner. Read docs/backend-foundation.md, docs/permissions-plan.md, docs/api-standards.md, docs/open-questions.md and this report. Use the active empty Supabase development project only after reviewing the migration, grants and rollback plan. Implement one narrow slice with provider-neutral application tables, server-derived tenant scope, least-privilege authorization and durable audit recording. Prove unauthenticated denial, inactive membership, wrong role, guessed IDs, cross-tenant access and delivery exclusion from print files/proofs. Preserve health/config contracts. Do not add catalogue, checkout, uploads, payments, courier integration, messaging or printer automation. Run tests and report evidence, blockers and handover notes.

# 9. Signoff record

This report records engineering progress and starting points. It does not replace Uchi's product acceptance or the leads' acknowledgement.

| Lead | Acknowledgement | Date | Next action |
| --- | --- | --- | --- |
| Uchi Chinyama | Pending |  | Review scope, open questions and Phase 2 acceptance |
| Mumba Chitonge | Pending |  | Review technical baseline and Supabase migration plan |
| Taizya Nakapende | Pending |  | Choose first flow and complete UX handover |
| Lubasi Monde | Pending |  | Complete vendor/delivery discovery handover |

Repository: D:\Work\Projects\virtual-ink  |  Branch: main  |  Remote push: pending network access