# Virtual Ink — Account recovery and accessible feedback

18 October 2026. Backend: Uchi Chinyama and Mumba Chitonge. Product: Uchi. Design: Taizya Nakapende. Operations: Lubasi Monde.

Status: local review slice; full UI upgrade and Phase 1 remain incomplete. Branch: codex/account-recovery-ux, based on 529482d. No hosted URL, Production release, human approval or genuine end-to-end account acceptance is claimed. The supplied attachment directory and user-owned Next type file remain untouched by the review commits.

# Change and preserved contracts

After a successful password update, the old form attempted logout. If logout failed, it displayed an error alongside another Save new password action. The new flow closes the password form and provides a logout-only retry. Network, server or malformed-success responses that cannot confirm the update lead to an explicit unconfirmed state; they do not acquire a success label. Expired recovery sessions offer a new link. Validation, access and rate denials have fixed, actionable messages, and raw provider errors are never displayed.

Login, registration, recovery and logout share labelled password visibility, password-manager hints, native bounds, focused messages and live waiting status. Submitted passwords are cleared from the input and never placed in component state/storage/URLs. A synchronous gate rejects duplicate submits; unmount aborts fetch and ignores stale results. Successful responses must contain the expected existing server state. Request redirect following/caching is disabled.

The existing account pages, callbacks, APIs, proxy, cookies, provider identity, current-role/MFA/native-receipt checks and database permissions are preserved. The shared CSS width conflict found during browser review is corrected for ordinary account pages, retaining the wider security-administration layout. No dependencies, lockfile, database, Storage policies or server API changed. The root web test script now also runs the account regression harness.

Changed screens/components: /login, existing register/recovery/reset/account signout consumers, AuthForm, PasswordRecoveryForm, SignOut, new shared account controls/transport and scoped account CSS. There is no new route. The login page recognizes an unconfirmed-recovery notice without granting access. See [setup/state behavior and rollback](../account-recovery-ux.md).

# Verification

- 214 root tests pass. All 43 executable backend/shared files are measured, none omitted: lines 2434/2453 (99.2254%), branches 1834/1901 (96.4755%), functions 233/236 (98.7288%). Frontend/browser, SQL, server lifecycle and genuine hosted integrations are excluded and tracked separately.

- 195 security tests, 30 web component checks (including twelve new account checks) and 16 SDK/Next adapter checks pass. Scopes overlap; these are not an additive coverage denominator. The new handler harness uses synthetic hooks/forms/transport and is not a real-browser integration test.

- The account checks cover confirmed update plus HTTP/network logout failure, logout-only retry, unconfirmed outcomes, expired sessions, malformed success, validation/rate/access denial, non-enumerating recovery, duplicate work, unmount cleanup and fixed destinations. Separate SSR checks verify labels, hidden password defaults, native constraints and disabled unavailable actions.

- Web types, strict backend/shared types, lint and optimized build pass. The build produces twenty-two static pages plus existing dynamic routes. Root and web npm audits both report zero vulnerabilities. The runtime baseline passes on private Node 24.21.0; this is separate from the HIGH release gate.

- Loopback: 61 new account assertions, 44 existing account/Auth assertions and 82 brand assertions pass. The new HTTP test initially expected public reset access; the unchanged proxy correctly redirected. The test now asserts that denial instead. No guard was weakened to satisfy a test.

- The client artifact scan passes across 63 files, with no scanned secret patterns. Repository security heuristics pass over 419 files, no findings. These are scoped heuristics, not full source-history or provider assurance.

- Process restrictions initially blocked a child-process test; permitted execution passes the full suite. Type checking hit memory allocation failure with only about 372 MiB physical memory free. Stopping the task-owned preview and using a 512 MiB old-space / 2 MiB semi-space limit allowed types/build to pass. A build invocation without APPLICATION_ENVIRONMENT correctly failed; it was rerun with explicit local. Neither test nor isolation gates were relaxed.

Final browser, HTTP and document evidence follows below. The previous genuine 207-check local MFA run is historical evidence from 17 October, not rerun or represented as new acceptance for this UI-only change. Hosted role/MFA/browser acceptance and standalone SQL suites are not verified by this slice.

# Scoped security and privacy review

Prerequisite for the recovery issue: a genuine permitted update followed by a logout/network failure. Impact: misleading retry state and possible unnecessary repeat updates. The regression harness exercises that boundary and proves that the corrected page sends a single update then logout-only retries. This is a workflow correction; no new authentication or authorization bypass is proven.

Negative checks include forged role/cookie headers, direct protected route reads, malformed success, untrusted provider error text, duplicate submits and abandoned requests. Server authority remains mandatory. Canceling a request does not undo provider work, prove logout or erase an issued token. The UI cannot guarantee memory erasure of network payloads, password-manager data or browser internals.

No credential, real account/email, customer file, signed asset URL or private vendor evidence is written to reports or Git. Synthetic tests use example.test values and fixed responses. No hosted user, grant, role, schema, bucket, secret, DNS, payment, scan target or external communication was changed. The review covers this application surface, not the workstation, provider or whole system.

[React effect cleanup guidance](https://react.dev/reference/react/useEffect) and [W3C status-message guidance](https://www.w3.org/WAI/WCAG22/Understanding/status-messages.html) inform the implementation. Screen-reader behavior and complete WCAG 2.2 AA acceptance are not established by the synthetic focus/status checks. [Supabase password Auth](https://supabase.com/docs/guides/auth/passwords) and the [changelog](https://supabase.com/changelog) were reviewed; no SDK/provider change is introduced. The announced TLS change remains an integration-review item.

# Hosting, limitations and next work

No working Vercel Preview URL exists for this slice. The recorded isolated Preview classification problem, native MFA-hook-compatible target and runtime release gates remain open. No new deployment attempt or push through the original Production integration bypasses those boundaries. Original Production does not contain this work. No release approval is inferred from local tests.

[Node's HIGH advisory](https://nodejs.org/en/blog/vulnerability/october-2026-security-releases) still schedules fixes on or shortly after 21 October. A passing fixed baseline and zero npm audit findings do not clear that release gate.

No mock production integration was added. Existing catalogue prices/images and studio blank studies remain labelled concepts. Private upload/scanning, server pricing, cart/order/proof/production/payment/delivery and operational dashboards remain incomplete. Account unavailable states are intentionally retained. Performance: build and local response checks only; no Lighthouse score, LCP, frame/battery measurement or improvement is claimed. This slice adds no Three.js import. Genuine email delivery, session expiry, MFA and provider updates still need the isolated browser acceptance target. Recovery codes are not offered.

Rollback: use pre-slice 529482d in a clean checkout and rebuild pinned dependencies, preserving user work. No database rollback applies. Future approved releases must retain the previous verified Vercel deployment and repeat security denials after rollback; do not force-push or change Production settings here.

- Uchi: review the recovery correction and support the isolated Preview, compatible MFA target and patched runtime before approving release.

- Mumba: review the unchanged Auth contracts and genuine provider acceptance; continue the private-file/order/proof backend critical path.

- Taizya: test actual screen readers, keyboard/mobile/password-manager behavior, real zoom and genuine recovery/session/MFA flows on the isolated target.

- Lubasi: finalize private-file retention/scan/support and production policies; supply verified vendor/product evidence before live order promises.

Recommended next work remains Phase 1 private files and the genuine order/proof journey, followed by real role workspaces and hosted acceptance. No phase closes.

# Final evidence

The final rebuild passes after the width correction; all 61/44/82 HTTP assertions and the 63-file artifact scan pass against that build. Browser DOM checks confirm a 620px desktop account section. At requested 320px width, available width and scroll width both measure 305px, with no horizontal overflow; the account section measures 268.8px. The visibility and submit buttons measure at least 52.8px high; password/email text is 16px. Unavailable controls remain disabled. Keyboard Tab moves from Create an account to Forgot your password; Enter opens the recovery page, also without narrow-layout overflow. Final sampled error-level browser logs are empty and the temporary viewport is reset.

The browser snapshot API failed in the tool; bounded read-only DOM checks and screenshots were used. The tool's mobile screenshot includes excess window area, so dimensions above come from the rendered DOM, not assumed screenshot pixels. Real-device touch, password-manager interoperability, actual 200% zoom, screen-reader announcements and genuine enabled Auth/recovery/MFA are still pending. No screen-reader/complete WCAG acceptance is claimed.

Source review commit: 91a45b1ed41d84df4e88133d68a788d1d1c226e0 on codex/account-recovery-ux. No push/deployment occurred. The handover is committed separately. Matching Word generation passes its structural audit. Eight Markdown files and 251 local links, real Word numbering, OOXML/package integrity and scoped credential/privacy checks pass. Word visual rendering was attempted but LibreOffice is unavailable (WinError 2); visual page QA remains unverified.